## Slide 1: Strategic Financial Modelling and Financing - Process Road Map
Decision Gate | Duration: 2 weeks | Duration: 2 - 3 weeks | Duration: 2 – 3 weeks | Depends on investor Due diligence needs | Duration: Dependent on Client needs
Value Assurance |  |  |  |  | 
Value Creation & Work Process |  |  |  |  | 
 | Meet with Client to assess needs Mutual decision to proceed with engagement and sign engagement agreement and Non Disclosure Agreement (NDA) Sponsor appointment and opportunity framing Objectives setting and timeline determination Initial screening of metrics required for modelling Review of all previous work completed regarding opportunity Actions and path forward presented to Client Mutual decision to proceed to Select phase | 9. Select Model structure and establish long term vision for model uses and intent of model 10. Work with Client to create alignment on model structure and ensure agreement on structure 11. Build first draft of model and review the Client 12. Incorporate Client feedback and develop final structure of model 13. Review final model structure with Client and obtain sign off 14. Mutual decision to proceed to Define phase | 15. Work with Client/Sponsor to obtain vetted inputs Inputs into model and create output package and financing plan Cold Eyes Review with designated contacts to ensure soundness of model/assumptions and that all gaps have been closed, and functional support areas (i.e.: Tax, etc...) Review final model outputs and Financing Plan with Client and obtain sign off Mutual decision to proceed to Execute phase | 20. Approach Equity/Debt Investors as identified in Financing Plan (to include a minimum of 3 parties for Equity/Debt financing to ensure success) 21. Negotiate Term Sheet and Definitive Agreement Review and finalize Term Sheet and Definitive Agreement between investor and client and sign off Mutual decision to proceed to Operate phase | 24. Assist Client as necessary with drawing the funds, setting up banking and cash management facilities and process
2
Decision
Identify &
Assess
Select
Define
Execute
Operate
Work Step
Value Assurance
8
14
7
13
18
19
5
9
4
3
6
10
11
12
15
16
17
22
23
24
1
20
21